COURIER MANAGEMENT SYSTEM

4. PROJECT PLANNING PHASE

## 4.1 Planning Overview

The project is planned using a product backlog, user stories, story points, priorities and sprint tracking. Development activities are grouped so that customer and shipment data modeling, automation, security, reporting and dashboard work can be completed in an organized sequence.

## 4.2 Product Backlog

| Sprint | Area | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| Sprint-1 | Developer Setup | USN-1: Create and configure Salesforce developer account for the Courier Management System. | 3 | High |
| Sprint-2 | Data Modeling | USN-2: Create Customer, Shipment, Delivery Agent, Branch and Invoice custom objects and relationships. | 5 | High |
| Sprint-2 | Data Modeling | USN-3: Set up tabs and the Courier Management System Lightning App. | 5 | High |
| Sprint-3 | Automation | USN-4: Create validation rules for shipment dates, addresses, weight, price and mandatory fields. | 3 | High |
| Sprint-3 | Automation | USN-5: Configure automated flows for shipment status updates and delivery agent assignment. | 3 | High |
| Sprint-4 | Security | USN-6: Configure role-based access control using profiles, roles and appropriate access settings. | 5 | High |
| Sprint-5 | Reports | USN-7: Create shipment status, agent performance and revenue reports. | 4 | High |
| Sprint-6 | Dashboards | USN-8: Create shipment status, delivery performance and revenue dashboards. | 4 | Medium |

## 4.3 Sprint Tracker

| Sprint | Start Date | End Date | Duration | Planned Points |
| --- | --- | --- | --- | --- |
| Sprint-1 | 24 Oct 2022 | 29 Oct 2022 | 6 days | 20 |
| Sprint-2 | 31 Oct 2022 | 05 Nov 2022 | 6 days | 20 |
| Sprint-3 | 07 Nov 2022 | 12 Nov 2022 | 6 days | 20 |
| Sprint-4 | 14 Nov 2022 | 19 Nov 2022 | 6 days | 20 |

## 4.4 Planning Sequence

• Set up the Salesforce development environment.

• Design and create Customer, Shipment, Delivery Agent, Branch, Delivery Update and Invoice objects and relationships.

• Create the Courier Management System Lightning application and navigation tabs.

• Implement validation rules and automation requirements for shipment and delivery processing.

• Configure security, profiles, roles and access settings.

• Develop shipment, agent performance and revenue reports and dashboards.

• Test the system and document the implementation.

• Prepare the final Courier Management System project demonstration.

## 4.5 Project Deliverables

• Configured Courier Management System Salesforce application.

• Custom object and field configuration for courier operations.

• Relationships, validation rules and automated shipment status updates.

• Security, profiles, roles and access configuration.

• Shipment, agent performance and revenue reports and dashboards.

• Testing evidence and project documentation.

• Final project demonstration.